SIGNBRIDGE DATA COLLECTION TOOL

Master Full-Implementation Plan

Different Hands  •  Same Voice

| Locked item | Decision |
| --- | --- |
| Project status | SignBridge is a new project; the completed previous USL ML project is reference/lessons learned only. |
| Purpose | Offline-first collection, review, validation, synchronization and export of USL video data. |
| Prototype scope | 10 signs × 10 target repetitions = 100 samples. |
| Venue default | Makerere University / MUDSA. |
| Protocol | v1; stored on every collection session. |
| Mobile | Flutter + SQLite/local files. |
| Backend | FastAPI + PostgreSQL + REST. |
| Video | Local while offline; server/object storage after sync. |
| Brand | Use supplied SignBridge logo and dark navy/gold/teal visual identity. |
| Implementation rule | Every phase contains Flutter + backend + database/storage + tests; no phase closes until its gate passes. |

# 1. Architecture

Flutter Data Collector
 ├─ UI / state
 ├─ SQLite
 ├─ local video files
 └─ sync queue
          │ HTTPS
          ▼
       FastAPI
 ├─ Auth/RBAC
 ├─ Signers/Consent
 ├─ Sign Registry
 ├─ Sessions
 ├─ Recordings/Conditions
 ├─ Video/Storage
 ├─ Review/Validation
 ├─ Coverage
 ├─ Dataset/Export
 └─ Audit/Health
          │
          ▼
     PostgreSQL
          │
          └── Metadata/provenance

Video:
 device-local → synchronized server/object storage

Future:
dataset → MediaPipe → ML training/evaluation → SignBridge runtime

# 2. Technology Stack

| Layer | Implementation |
| --- | --- |
| Flutter | Flutter/Dart; feature-based architecture. |
| State | Riverpod recommended for predictable state and testability. |
| Local DB | SQLite; Drift recommended for typed schema/migrations. |
| Camera | Flutter camera capability; physical-device testing required. |
| Secure storage | flutter_secure_storage. |
| API client | Dio/http behind a repository/API abstraction. |
| Backend | Python/FastAPI. |
| Validation | Pydantic. |
| ORM | SQLAlchemy 2.x. |
| Migrations | Alembic. |
| Database | PostgreSQL. |
| Auth | JWT access + refresh tokens; RBAC. |
| Tests | Pytest + Flutter unit/widget/integration tests. |
| Deployment | Docker Compose; later production Docker/Nginx if required. |
| Docs | FastAPI OpenAPI/Swagger + project README. |

# 3. Brand and UI System

| Token | Value | Use |
| --- | --- | --- |
| Primary background | #12141C | App background / dark surfaces |
| Secondary surface | #1B1E2A | Cards, forms, bottom sheets |
| Gold | #E8A93B | Primary action and warm logo accent |
| Teal | #2FA0A0 | Secondary action, progress, cool logo accent |
| Ivory | #F3F1EA | Primary text on dark background |
| Supporting cyan | Logo-derived cyan/teal tone | Small highlights only; do not introduce a separate brand palette |

Use the supplied logo as the master asset on splash/onboarding and the compact brand mark in the shell.

Use the hand emblem from the supplied logo as the collector's compact identity/sign icon where appropriate; do not introduce an unrelated visual identity.

Primary CTA may use a restrained gold→teal gradient matching the supplied logo.

Use large touch targets, rounded cards, clear status chips, minimal typing and strong contrast.

Camera screen is intentionally distraction-free: signer preview and capture guidance dominate.

# 4. Required UI Screens

| Screen | Purpose | Modern design |
| --- | --- | --- |
| Splash/Brand | Product identity. | Logo, dark background, gold/teal accent. |
| Dashboard | Field command center. | Progress, sync state, current session, Record CTA. |
| Signer Registration | Register participant. | Identity → consent → ready stepper. |
| Sign Library | Browse approved signs. | Search, target progress, coverage chips. |
| Collection Session | Group a field visit. | Signer, venue, protocol, device context. |
| Recording Setup | Define conditions. | Visual capture-preset/orientation selector. |
| Camera | Record video. | Guides, timer, readiness checks, minimal controls. |
| Review | Check technical quality. | Video preview + checklist + retake/accept. |
| Validation | Check sign correctness. | CORRECT / UNCLEAR / INCORRECT. |
| Saved Record | Confirm and continue. | Summary + Record Next. |
| Records | Search history. | Cards, filters, pagination, status chips. |
| Coverage | Find gaps. | Sign/repetition/preset progress. |
| Sessions | Review sessions. | Session summaries and sync status. |
| Export/Backup | Produce dataset. | CSV/JSON/ZIP and backup state. |
| Settings | App controls. | Storage, device, API, protocol and version. |

# 5. Authoritative Collection Values

These values are locked from the supplied instrument. Do not replace them with the earlier placeholder enums.

| Repetition | Capture preset |
| --- | --- |
| 1 | REP_1_FRONT_0 |
| 2 | REP_2_LEFT_15 |
| 3 | REP_3_RIGHT_15 |
| 4 | REP_4_LEFT_30 |
| 5 | REP_5_RIGHT_30 |
| 6 | REP_6_LEFT_45 |
| 7 | REP_7_RIGHT_45 |
| 8 | REP_8_ABOVE_EYE_LEVEL |
| 9 | REP_9_BELOW_EYE_LEVEL |
| 10 | REP_10_FRONT_CLOSER |

| Field | Allowed values |
| --- | --- |
| Lighting | DAYLIGHT; INDOOR_ARTIFICIAL; LOW_LIGHT_DIM |
| Background | PLAIN_WALL_LIGHT; PLAIN_WALL_DARK; TEXTURED_CLUTTERED |
| Site default | Makerere University / MUDSA |
| Protocol | v1 |
| Target | 10 signs × 10 repetitions = 100 prototype samples |

Seed the exact ten approved sign labels from the existing instrument. Each sign starts with target_repetitions = 10. Do not invent or substitute sign labels in source code.

# 6. Backend Data Model

| Table | Core fields |
| --- | --- |
| users | id, public_id, name, email, password_hash, role, is_active, created_at, updated_at, last_login_at |
| signers | id, signer_id/participant_code, category, approved demographic fields only, consent_status, status, timestamps |
| consents | id, signer_id, consent_version, consent_status, consented_at, recorded_by, withdrawn_at, notes |
| signs | id, sign_code, gloss, display_name, category, description, instruction, active, target_repetitions, timestamps |
| sign_versions | id, sign_id, version, instruction, definition, created_at, created_by |
| collection_sessions | id, session_id, collector_id, site, protocol_version, start/end, device_id, device_model, camera_id, app_version, notes, status |
| recordings | id, recording_id, client_id, session_id, signer_id, sign_id, repetition_number, capture_preset, status, start/end, duration_ms, timestamps, deleted_at |
| recording_conditions | id, recording_id, signer_orientation, camera_position, distance_cm, lighting_condition, background, camera_height, camera_device, camera_facing, notes |
| videos | id, recording_id, file_name, storage_path, mime_type, file_size, duration_ms, width, height, fps, codec, sha256, upload_status, created_at |
| recording_reviews | id, recording_id, reviewer_id, signer_visible, hands_visible, video_clear, lighting_acceptable, background_acceptable, no_obstruction, sign_completed, quality_status, remarks, reviewed_at |
| sign_validations | id, recording_id, validator_id, correctness, optional validator confidence, remarks, validated_at |
| dataset_versions | id, version, name, description, created_by, created_at, recording_count, status |
| dataset_members | id, dataset_version_id, recording_id, inclusion_status, reason |
| exports | id, dataset_version_id, requested_by, format, status, storage_path, timestamps |
| sync_events | id, client_id, entity_type, entity_id, operation, status, attempts, error_message, timestamps |
| audit_logs | id, user_id, action, entity_type, entity_id, old_value, new_value, timestamp, device_id |

# 7. Core Rules

Video binaries are not stored inside PostgreSQL; PostgreSQL stores metadata and storage references.

Every mobile-created entity gets a UUID/client_id for idempotent synchronization.

Signer codes, sign codes and recording IDs are unique.

Use foreign keys for signer/sign/session/recording/video/validation relationships.

Use soft deletion where synchronization/audit requires it.

Do not overwrite validation history; append new validation records.

Store SHA-256 for video integrity.

Store app_version and protocol_version.

Store distance as numeric centimeters; UI may display metres.

Generate the standard filename <SignerID>_<SignLabel>_<RepNo>.mp4. Keep extra conditions in metadata.

Quality review is separate from sign correctness validation.

Rejected/unclear samples remain traceable; do not silently delete them.

# 8. API Surface

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/auth/login | Login |
| POST /api/v1/auth/refresh | Refresh token |
| GET /api/v1/auth/me | Current user |
| GET/POST /api/v1/users | Admin user management |
| GET/POST /api/v1/signers | Signer management |
| GET/POST /api/v1/signers/{id}/consent | Consent |
| GET/POST /api/v1/signs | Sign registry |
| GET/POST /api/v1/sessions | Collection sessions |
| PATCH /api/v1/sessions/{id} | Update/complete session |
| GET/POST /api/v1/recordings | Recording metadata |
| GET/PATCH /api/v1/recordings/{id} | Recording lifecycle |
| POST /api/v1/recordings/{id}/video | Video upload |
| GET /api/v1/recordings/{id}/video | Video access/metadata |
| POST /api/v1/recordings/{id}/review | Technical review |
| POST /api/v1/recordings/{id}/validation | Sign validation |
| GET /api/v1/coverage | Coverage |
| GET /api/v1/coverage/signs/{id} | Sign coverage |
| GET /api/v1/coverage/orientations | Preset/orientation coverage |
| POST /api/v1/sync/push | Push offline changes |
| POST /api/v1/sync/pull | Pull server changes |
| POST /api/v1/exports | Create dataset export |
| GET /api/v1/exports/{id} | Export status |
| GET /api/v1/health | Health |

# 9. Recording Lifecycle

CREATED
  ↓
RECORDING
  ↓
LOCAL_ONLY / UPLOADED
  ↓
REVIEW_PENDING
  ├─ QUALITY_FAILED → RETAKE / EXCLUDED
  └─ QUALITY_PASSED
          ↓
VALIDATION_PENDING
  ├─ CORRECT  → INCLUDED
  ├─ UNCLEAR  → REVIEW_REQUIRED
  └─ INCORRECT → EXCLUDED
          ↓
DATASET VERSION → EXPORT → FUTURE ML

PHASE 0 — Baseline, repository and brand lock

Goal: Freeze scope, create repositories, shared UI tokens and brand assets.

## Implementation work

Flutter: Create project, routing, theme, assets, app shell and splash.

Backend: FastAPI skeleton, config, DB connection, /health, logging, error format.

DevOps: Docker Compose API+PostgreSQL, .env.example, CI skeleton.

UI: Use supplied logo; implement dark navy/gold/teal visual system.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Health/config tests | pytest green |
| Flutter | Theme/routing/splash tests | flutter test green |
| Integration | Flutter reaches /health | HTTP 200 |
| Visual | Logo/colors/no-overflow check | Manual screenshot pass |

PHASE 1 — Authentication, users and shell

Goal: Secure access and authenticated navigation.

## Implementation work

Flutter: Login, auth guard, secure token storage, logout, navigation.

Backend: users, password hashing, JWT access/refresh, RBAC, auth endpoints.

Database: Migration + constraints.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Valid/invalid login, expiry, role protection | Pass |
| Flutter | Login failure/success, persistence, logout | Pass |
| Security | No plaintext passwords/secrets | Pass |

PHASE 2 — Signer registration and consent

Goal: Traceable participant registration.

## Implementation work

Flutter: Signer registration/list/detail and consent step.

Backend: signers + consents models/endpoints and uniqueness.

Sync: Signer/consent enter local queue.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Create, duplicate rejection, consent states | Pass |
| Flutter | Validation and consent flow | Pass |
| E2E | Create S001 → consent → select in session | Pass |

PHASE 3 — Sign Registry, protocol and presets

Goal: Make the approved vocabulary and exact controlled values authoritative.

## Implementation work

Flutter: Sign Library, search, target progress, exact ten presets.

Backend: signs/sign_versions, protocol config, exact enums.

Data: Seed exact ten approved signs, target=10, protocol=v1.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Enums, seed count, targets | Pass |
| Flutter | No invalid/free-text controlled values | Pass |
| E2E | Selected preset equals stored preset | Pass |

PHASE 4 — Collection sessions and field context

Goal: Make a field visit a first-class entity.

## Implementation work

Flutter: New/resume/complete session; signer; Makerere/MUDSA default; protocol; device.

Backend: collection_sessions lifecycle and provenance.

Sync: Session works offline and later syncs.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | State transitions/required fields | Pass |
| Flutter | Create/resume/complete session | Pass |
| E2E | Login → session → reopen → complete | Pass |

PHASE 5 — Recording setup and conditions

Goal: Configure each sample before capture.

## Implementation work

Flutter: Sign, repetition, preset, lighting, background, distance, camera position.

Backend: recordings + recording_conditions + UUID/client ID.

UX: Visual preset/orientation guide and required-field enforcement.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Valid payload persists; invalid values rejected | Pass |
| Flutter | All controls and repetition logic | Pass |
| E2E | Setup produces correct database record | Pass |

PHASE 6 — Camera, local video and review

Goal: Capture reliable video offline.

## Implementation work

Flutter: Camera preview, guide overlay, timer, record/stop, local save, playback, retake, checklist.

Backend: Video upload contract, storage, checksum, MIME/size validation.

Data: Generate <SignerID>_<SignLabel>_<RepNo>.mp4.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Physical device | Record/playback/retake offline | Pass |
| Backend | Valid MP4 accepted; invalid rejected; checksum stored | Pass |
| Integrity | Saved file opens and hash matches | Pass |
| E2E | Setup → camera → review → save | Pass |

PHASE 7 — Quality review and sign validation

Goal: Separate technical quality from sign correctness.

## Implementation work

Flutter: Quality checklist + CORRECT/UNCLEAR/INCORRECT validation.

Backend: reviews + validations + lifecycle rules + history.

Rules: Quality pass precedes normal validation; unclear remains review-required.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Lifecycle/history tests | Pass |
| Flutter | All validation states | Pass |
| E2E | Good/correct included; failed quality excluded/retake | Pass |

PHASE 8 — Dashboard, records and coverage

Goal: Make collection progress actionable.

## Implementation work

Flutter: Dashboard, records, filters, sessions, coverage and progress.

Backend: Aggregates, filters, pagination, coverage service.

UX: Show valid/pending/rejected/remaining, not only total.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Backend | Coverage against 10×10 target | Pass |
| Flutter | UI matches fixture counts | Pass |
| E2E | Known fixture → exact dashboard/coverage | Pass |

PHASE 9 — Offline-first synchronization

Goal: Collect without internet and sync safely later.

## Implementation work

Flutter: SQLite, local-first repository, local videos, queue, retry, sync indicator.

Backend: Push/pull, idempotency, acknowledgements, conflict rules, soft delete.

UX: Offline state, pending count, retry.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Offline | Airplane-mode collection survives app restart | Pass |
| Sync | Reconnect produces no duplicates | Pass |
| Failure | Interrupted upload retries safely | Pass |
| Conflict | Same client ID is idempotent | Pass |

PHASE 10 — Dataset versions, export, backup and audit

Goal: Produce reproducible research-ready datasets.

## Implementation work

Flutter: Export/backup UI and status.

Backend: dataset_versions, dataset_members, exports, audit logs.

Export: Videos + CSV + JSON + validations + manifest/README.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Export | Only included samples exported | Pass |
| Integrity | CSV/JSON/file/checksum agreement | Pass |
| Audit | Important actions logged | Pass |

PHASE 11 — Security, performance and production hardening

Goal: Prepare for controlled real-world collection.

## Implementation work

Flutter: Secure storage, storage warnings, crash-safe writes, retries.

Backend: Secure uploads, rate limits, indexes, logs, health, backup.

Ops: Production environment separation and restore test.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Security | Unauthorized/role/file attack tests | Pass |
| Performance | Representative upload + paginated records | Pass |
| Recovery | Restore DB+videos and verify hashes | Pass |

PHASE 12 — Pilot field run and final acceptance

Goal: Prove the complete system with representative collection.

## Implementation work

Flutter: Complete physical-device workflow.

Backend: API+DB+storage+export running together.

Field: Use approved ten-sign/ten-repetition protocol at actual venue.

Data: Audit provenance and inclusion.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Pilot | Complete session through export | Pass |
| Data audit | 100% included samples fully traceable | Pass |
| Media audit | 100% included videos open + hash verified | Pass |
| UI audit | No blocker defects | Pass |

PHASE 13 — Release, documentation and handover

Goal: Freeze reproducible v1.

## Implementation work

Flutter: Release build, version, collector guide.

Backend: Docker deployment, migrations, API docs.

Data: Data dictionary, protocol, export and backup guides.

QA: Final regression and acceptance checklist.

## Completion test gate

| Test | Pass condition | Evidence |
| --- | --- | --- |
| Clean install | Build/migrate/login/collect/sync/export from scratch | Pass |
| Docs | Fresh developer can reproduce system | Pass |
| Regression | All automated tests green | Pass |

# 10. Offline Sync Contract

1. Write metadata to SQLite first.
2. Save video locally.
3. Add a sync_queue item.
4. UI immediately shows LOCAL_ONLY/PENDING_SYNC.
5. When online, push metadata.
6. Upload video.
7. Server validates file and checksum.
8. Server acknowledges the client_id.
9. Local state becomes SYNCED.
10. Failed work remains queued with retry/error state.
11. Retries reuse the same idempotency key.
12. A retry must never create a duplicate recording.

# 11. Dataset Export Structure

SignBridge_Dataset_vX.Y/
├── videos/
│   ├── S001_HELLO_01.mp4
│   └── ...
├── metadata/
│   ├── recordings.csv
│   ├── recordings.json
│   ├── signers.csv
│   ├── signs.csv
│   └── validations.csv
├── manifest.json
└── README.txt

The manifest should record dataset version, creation time, recording count, sign/signer counts, protocol version and validation/inclusion policy.

# 12. Repository Structure

signbridge/
├── mobile/
│   ├── lib/
│   │   ├── app/
│   │   ├── core/
│   │   └── features/
│   │       ├── auth/
│   │       ├── dashboard/
│   │       ├── signers/
│   │       ├── signs/
│   │       ├── sessions/
│   │       ├── recording/
│   │       ├── review/
│   │       ├── validation/
│   │       ├── records/
│   │       ├── coverage/
│   │       ├── export/
│   │       └── settings/
│   ├── assets/branding/
│   │   ├── signbridge_logo.png
│   │   └── signbridge_mark.png
│   └── test/
├── backend/
│   ├── app/
│   │   ├── core/
│   │   ├── models/
│   │   ├── schemas/
│   │   ├── repositories/
│   │   ├── services/
│   │   └── api/v1/
│   ├── migrations/
│   ├── tests/
│   └── storage/
├── docs/
│   ├── collection_protocol_v1.md
│   ├── data_dictionary.md
│   ├── api.md
│   ├── deployment.md
│   ├── backup_restore.md
│   └── test_plan.md
├── docker-compose.yml
├── .env.example
└── README.md

# 13. Test Pyramid and Evidence

| Layer | Required evidence |
| --- | --- |
| Backend unit | Business rules, lifecycle, coverage, permissions, dataset inclusion. |
| Backend API | Auth, CRUD, upload, review, validation, sync, export. |
| Database | Migrations, foreign keys, uniqueness and constraints. |
| Flutter unit | Validators, state, filenames, sync queue. |
| Flutter widget | All major screens and form/status states. |
| Flutter integration | Complete collection workflow. |
| Physical device | Camera, video storage, offline/restart/sync. |
| Security | Unauthorized access, role escalation, malicious upload/path, size/type limits. |
| Performance | Pagination and representative video upload. |
| Recovery | Database + video restore with checksum verification. |
| Visual QA | Logo, colors, typography, touch targets, overflow and readability. |

# 14. Definition of Done

A collector can log in and start a session.

A signer can be registered and consent recorded.

The exact approved 10 signs are available with target=10.

The exact ten repetition-keyed capture presets are enforced.

Lighting and background use the exact approved values.

Venue defaults to Makerere University / MUDSA.

Protocol v1 is stored on every session.

A complete recording can be created and saved offline.

Video and metadata remain linked by recording ID.

Technical quality and sign correctness are separate.

Incorrect/unclear records remain traceable.

Dashboard and coverage reflect actual data.

Offline synchronization is idempotent and retry-safe.

Video checksums verify integrity.

Dataset export contains videos, metadata, validations and manifest.

Dataset versions identify included recordings.

Audit logs record important actions.

Database and video backups restore successfully.

All automated tests and physical-device acceptance tests pass.

The final app uses the supplied SignBridge logo and locked brand palette.

A fresh developer can reproduce the system from the repository and documentation.

# 15. Implementation Discipline

FOR EACH PHASE:
1. Freeze acceptance criteria.
2. Update DB model/migration.
3. Implement API/schema/service.
4. Write backend tests immediately.
5. Implement Flutter models/repository.
6. Implement the UI.
7. Connect UI to real local/API data.
8. Write Flutter widget/integration tests.
9. Run the phase end-to-end workflow.
10. Run all previous regression tests.
11. Capture evidence.
12. Fix all blockers.
13. Tag phase completion, e.g. phase-05-complete.

NO "frontend first" and "backend later" split.
Every phase is a working vertical slice.

SIGNBRIDGE  •  Different Hands • Same Voice